# AI & LLM Integration Plan for Trading Application

Leveraging Google Vertex AI and Google Cloud AI Tools

Version 1.0 | November 2025

# Executive Summary

This document outlines a comprehensive plan to integrate Google Vertex AI and Google Cloud AI tools into our trading application to provide AI-powered market analysis, predictions, pattern recognition, sentiment analysis, and automated trading signals across all 6 asset types (Stocks, Cryptos, ETFs, Forex, Indices, and Commodities).

# Table of Contents

1. Google Cloud AI Services Overview

2. Vertex AI Integration Architecture

3. Gemini LLM for Market Analysis

4. BigQuery ML for Price Predictions

5. AutoML for Pattern Recognition

6. Natural Language API for Sentiment Analysis

7. Document AI for News Processing

8. Timeseries Insights API

9. Implementation Phases

10. Cost Analysis

11. Integration with Trading App

12. Security and Compliance

# 1. Google Cloud AI Services Overview

Google Cloud Platform offers a comprehensive suite of AI and machine learning services that can be leveraged for trading analysis and automation:

• Vertex AI: Unified ML platform for building, deploying, and scaling ML models

• Gemini Pro/Ultra: Advanced LLM for natural language understanding and generation

• BigQuery ML: ML directly in BigQuery using SQL for predictions

• AutoML: No-code ML for custom model training

• Natural Language API: Text analysis, sentiment, and entity extraction

• Document AI: Process and extract data from documents

• Timeseries Insights API: Anomaly detection in time series data

• Cloud Vision API: Image analysis for chart pattern recognition

• Recommendations AI: Personalized trading recommendations

# 2. Vertex AI Integration Architecture

## 2.1 Architecture Overview

Our trading application will integrate with Vertex AI through a multi-layer architecture:

• Data Layer: BigQuery tables storing market data for all 6 asset types

• Feature Store: Vertex AI Feature Store for ML features

• Model Layer: Custom models and pre-trained models

• Prediction Layer: Online and batch predictions

• Application Layer: React frontend with AI-powered features

## 2.2 Data Flow

1. Market data collected via Cloud Functions → BigQuery
2. Feature engineering pipelines process raw data
3. Features stored in Vertex AI Feature Store
4. Models trained on historical data
5. Real-time predictions served via Vertex AI Endpoints
6. Results displayed in Trading App dashboard

# 3. Gemini LLM for Market Analysis

## 3.1 Use Cases

• Natural Language Market Queries: "Show me oversold tech stocks with high volume"

• AI-Generated Market Reports: Daily/weekly analysis summaries

• Trading Strategy Explanations: Explain why certain signals were generated

• News Summarization: Summarize market-moving news articles

• Conversational Trading Assistant: Chat interface for market analysis

• Code Generation: Generate trading algorithms from natural language

## 3.2 Implementation

Model: Gemini 1.5 Pro (for complex analysis) and Gemini 1.5 Flash (for quick queries)

API Integration:
```python
import vertexai
from vertexai.generative_models import GenerativeModel

vertexai.init(project="cryptobot-462709", location="us-central1")
model = GenerativeModel("gemini-1.5-pro")

# Market analysis prompt
response = model.generate_content(
    f"Analyze the following market data and provide trading insights: {market_data}"
)
```

Features to Implement:
- Chat interface in Trading App
- Automated daily market reports
- Strategy explanation tooltips
- Voice-to-text market queries

## 3.3 Gemini Function Calling for Trading

Gemini can execute trading-related functions:
- get_market_data(symbol, timeframe)
- calculate_indicators(symbol, indicators)
- set_price_alert(symbol, price, direction)
- analyze_portfolio(holdings)
- generate_trade_signal(symbol, strategy)

# 4. BigQuery ML for Price Predictions

## 4.1 Prediction Models

BigQuery ML enables training ML models directly on our market data using SQL:

Model Types for Trading:
1. ARIMA_PLUS: Time series forecasting for price predictions
2. BOOSTED_TREE_REGRESSOR: Price movement prediction
3. LOGISTIC_REG: Binary classification (up/down prediction)
4. KMEANS: Clustering similar market conditions
5. AUTOML_REGRESSOR: AutoML for best model selection

## 4.2 Example: Price Prediction Model

```sql
-- Create price prediction model
CREATE OR REPLACE MODEL `cryptobot-462709.crypto_trading_data.btc_price_model`
OPTIONS(
  model_type='ARIMA_PLUS',
  time_series_timestamp_col='datetime',
  time_series_data_col='close',
  auto_arima=TRUE,
  data_frequency='DAILY'
) AS
SELECT datetime, close
FROM `cryptobot-462709.crypto_trading_data.crypto_analysis`
WHERE pair = 'BTCUSD'
ORDER BY datetime;

-- Make predictions
SELECT *
FROM ML.FORECAST(MODEL `cryptobot-462709.crypto_trading_data.btc_price_model`,
  STRUCT(7 AS horizon, 0.95 AS confidence_level));
```

## 4.3 Multi-Asset Prediction Pipeline

Create prediction models for all 6 asset types:
- Stocks: SPY, AAPL, MSFT, etc.
- Cryptos: BTC, ETH, SOL, etc.
- ETFs: QQQ, VTI, ARKK, etc.
- Forex: EUR/USD, GBP/USD, etc.
- Indices: S&P 500, NASDAQ, etc.
- Commodities: Gold, Oil, Silver, etc.

# 5. AutoML for Pattern Recognition

## 5.1 Chart Pattern Detection

Use Vertex AI AutoML Vision to detect chart patterns:
- Head and Shoulders
- Double Top/Bottom
- Triangle patterns (ascending, descending, symmetrical)
- Cup and Handle
- Flag and Pennant patterns
- Support/Resistance levels

Implementation:
1. Generate chart images from candlestick data
2. Label training data with pattern types
3. Train AutoML Vision model
4. Deploy model to Vertex AI Endpoint
5. Real-time pattern detection in Trading App

## 5.2 AutoML Tables for Signal Generation

Train classification models to generate trading signals:

Features:
- Technical indicators (RSI, MACD, Bollinger Bands, etc.)
- Price action (OHLC, volume)
- Market regime indicators
- Cross-asset correlations

Labels:
- BUY, SELL, HOLD signals
- Signal strength (1-5)
- Confidence score

# 6. Natural Language API for Sentiment Analysis

## 6.1 News Sentiment Analysis

Analyze market sentiment from multiple sources:

Sources:
- Financial news articles
- SEC filings and earnings reports
- Social media (Twitter, Reddit)
- Analyst reports
- Company press releases

Implementation:
```python
from google.cloud import language_v1

def analyze_sentiment(text):
    client = language_v1.LanguageServiceClient()
    document = language_v1.Document(
        content=text,
        type_=language_v1.Document.Type.PLAIN_TEXT
    )
    sentiment = client.analyze_sentiment(document=document).document_sentiment
    return {
        'score': sentiment.score,      # -1 to 1
        'magnitude': sentiment.magnitude
    }
```

## 6.2 Entity Analysis for Asset Mentions

Extract mentioned assets and their sentiment:
- Identify stock tickers and company names
- Detect cryptocurrency mentions
- Extract price targets and recommendations
- Link entities to our asset database

# 7. Document AI for News Processing

Process financial documents automatically:

Document Types:
- Earnings reports (10-K, 10-Q)
- News articles
- Research reports
- Economic calendars
- Fed meeting minutes

Extracted Information:
- Key financial metrics
- Forward guidance
- Risk factors
- Market-moving statements

# 8. Timeseries Insights API

## 8.1 Anomaly Detection

Detect unusual market activity:
- Price anomalies
- Volume spikes
- Volatility changes
- Flash crashes
- Pump and dump patterns

Integration:
```python
from google.cloud import timeseriesinsights_v1

# Detect anomalies in price data
anomalies = client.query_data_set(
    dataset=dataset_name,
    detection_time=timestamp,
    num_returned_anomalies=10
)
```

## 8.2 Forecasting

Multi-horizon forecasting:
- Short-term (1-24 hours)
- Medium-term (1-7 days)
- Long-term (1-4 weeks)

Features:
- Automatic seasonality detection
- Trend decomposition
- Confidence intervals

# 9. Implementation Phases

## Phase 1: Foundation (Weeks 1-4)

• Set up Vertex AI project and permissions

• Configure Feature Store with market data

• Implement Gemini chat interface in Trading App

• Create basic BigQuery ML price prediction models

• Deploy initial API endpoints for AI features

## Phase 2: Core AI Features (Weeks 5-8)

• Train AutoML models for pattern recognition

• Implement Natural Language API sentiment analysis

• Build automated market report generation

• Create prediction pipelines for all 6 asset types

• Add AI insights to Trading Dashboard

## Phase 3: Advanced Features (Weeks 9-12)

• Deploy Timeseries Insights for anomaly detection

• Implement Document AI for news processing

• Build AI-powered trading signal generator

• Create personalized recommendations system

• Add voice interface for market queries

## Phase 4: Optimization (Weeks 13-16)

• Fine-tune models with production data

• Implement A/B testing for AI features

• Optimize costs and performance

• Add model monitoring and retraining pipelines

• Launch beta testing with users

# 10. Cost Analysis

## 10.1 Monthly Cost Estimates

| Service | Usage | Est. Monthly Cost |
| --- | --- | --- |
| Gemini API | 100K requests/month | $50-100 |
| Vertex AI Predictions | 1M predictions/month | $20-50 |
| BigQuery ML | Model training + inference | $30-60 |
| AutoML Training | Monthly retraining | $100-200 |
| Natural Language API | 500K units/month | $25-50 |
| Feature Store | 10GB storage | $10-20 |
| Vertex AI Endpoints | 2 endpoints 24/7 | $50-100 |
| Document AI | 10K pages/month | $15-30 |
| TOTAL |  | $300-610/month |

## 10.2 Cost Optimization Strategies

• Use Gemini Flash for simple queries (10x cheaper than Pro)

• Batch predictions during off-peak hours

• Cache frequent predictions

• Use committed use discounts

• Implement request quotas per user

# 11. Integration with Trading App

## 11.1 New UI Components

• AI Chat Assistant: Conversational interface for market queries

• AI Predictions Panel: Price forecasts with confidence intervals

• Pattern Recognition Overlay: Visual pattern detection on charts

• Sentiment Dashboard: Real-time sentiment scores

• AI Signals Widget: AI-generated trading signals

• Market Report Generator: One-click AI reports

## 11.2 API Endpoints

New endpoints for AI features:

/api/ai/chat - Gemini chat interface
/api/ai/predict/{symbol} - Price predictions
/api/ai/patterns/{symbol} - Pattern detection
/api/ai/sentiment/{symbol} - Sentiment analysis
/api/ai/signals/{symbol} - Trading signals
/api/ai/report/{asset_type} - Generate market report
/api/ai/anomalies - Anomaly detection alerts

## 11.3 Real-time Features

WebSocket connections for real-time AI:
- Live sentiment updates
- Real-time pattern alerts
- Streaming predictions
- Instant anomaly notifications

# 12. Security and Compliance

## 12.1 Data Security

• All data encrypted at rest and in transit

• VPC Service Controls for AI services

• IAM roles with least privilege

• Audit logging for all AI operations

• Data residency in US region

## 12.2 Model Governance

• Model versioning and lineage tracking

• Explainability for all predictions

• Bias detection and monitoring

• Regular model performance reviews

• Rollback procedures for model updates

## 12.3 Compliance

• SOC 2 Type II compliance

• GDPR data handling for EU users

• Clear AI disclosure to users

• No automated trading without user consent

• Risk warnings on AI predictions

# Appendix A: Google Cloud AI APIs Reference

• Vertex AI API: aiplatform.googleapis.com

• BigQuery API: bigquery.googleapis.com

• Natural Language API: language.googleapis.com

• Document AI API: documentai.googleapis.com

• Vision API: vision.googleapis.com

• Timeseries Insights: timeseriesinsights.googleapis.com

# Appendix B: Sample Code Repository Structure

cloud_function_ai/
├── main.py              # AI API endpoints
├── gemini_service.py    # Gemini LLM integration
├── prediction_service.py # BigQuery ML predictions
├── sentiment_service.py  # NLP sentiment analysis
├── pattern_service.py    # AutoML pattern detection
├── requirements.txt
└── deploy.py

stock-price-app/src/components/
├── AIChat.jsx           # Chat interface
├── AIPredictions.jsx    # Predictions panel
├── AIPatternOverlay.jsx # Chart pattern overlay
├── SentimentDashboard.jsx
├── AISignals.jsx
└── MarketReportGenerator.jsx