# AIAlgoTradeHits.com - Complete Project Status

Date: November 9, 2025

Project: cryptobot-462709

Status: DEPLOYED & BACKFILLS RUNNING

## ✅ COMPLETED TASKS

### 1. BigQuery Schema Updates

Both crypto_analysis and stock_analysis tables now have IDENTICAL indicator fields:

✓ 39 new fields added to crypto_analysis table

✓ All tables now include: Fibonacci levels, Elliott Wave analysis, pattern detection

✓ Schema fields synchronized between crypto and stock tables

Complete Indicator Set (67 total fields per table):

Basic OHLCV data

29 Technical Indicators: RSI, MACD, Bollinger Bands, EMAs, SMAs, Stochastic, Williams %R, ADX, CCI, ROC, Momentum, TRIX, Ultimate Oscillator, KAMA, PPO, PVO, Awesome Oscillator, ATR, OBV

14 Fibonacci Levels: Retracement (0%, 23.6%, 38.2%, 50%, 61.8%, 78.6%, 100%) + Extensions (127.2%, 161.8%, 261.8%) + Distance calculations

15 Elliott Wave Fields: Wave degree, position, counts, wave levels, trend direction, local extrema

6 Additional Metrics: Swing highs/lows, trend strength, volatility regime, price changes

### 2. Backfill Scripts Created & Running

crypto_analysis Backfill:

Script: `backfill_crypto_indicators_complete.py`

Status: Running in background

Processing: ~670 crypto trading pairs

Duration: 8-12 hours estimated

Progress: Logs in `crypto_backfill_log.txt`

stock_analysis Backfill:

Script: `backfill_stock_indicators.py`

Status: Running in background

Processing: 97 stock symbols

Duration: 2-4 hours estimated

Progress: Logs in `stock_backfill_log.txt`

### 3. New AITrading App Deployed

Live URL: https://crypto-trading-app-252370699783.us-central1.run.app

Features:

✓ Clean new header with AIAlgoTradeHits.com branding

✓ Removed old trading/monitor view switcher

✓ Crypto & Stock tabs for market selection

✓ 3 timeframe charts: Daily, Hourly, 5-Minute

✓ **EXPAND CAPABILITY**: Each chart has an "Expand" button

✓ Independent analytics windows with:

- Market Overview (Total Pairs, Gainers, Losers, Active)

- Technical Signals Summary (Oversold/Overbought, MACD, ADX)

- AI Recommendations (Strong Buy, Buy, Hold, Sell)

- Large chart area (ready for TradingView integration)

- Detailed data table with all indicators

✓ Responsive design with modern gradient UI

### 4. Stock Daily Cloud Function Created

Location: cloud_function_daily_stocks/

Features:

Fetches 100 top US stocks daily

Calculates all 67 indicators (matching crypto)

Includes Fibonacci & Elliott Wave analysis

Ready to deploy to GCP

Stock Symbols Tracked:

Major Indices: SPY, QQQ, DIA, IWM

Tech: AAPL, MSFT, GOOGL, AMZN, NVDA, META, TSLA, AMD, NFLX, etc.

Finance: JPM, BAC, GS, V, MA, BRK-B, etc.

Healthcare: UNH, JNJ, LLY, ABT, MRK, etc.

Consumer: WMT, COST, HD, NKE, SBUX, MCD, etc.

100 total symbols

## 🔄 IN PROGRESS

### Backfill Processes

Both scripts are running in background and will complete automatically:

Monitor with: `python monitor_backfills.py`

Crypto: Processing pair by pair with full indicator calculations

Stock: Processing symbol by symbol with advanced analytics

When Complete:

All historical data will have complete technical indicators

Fibonacci levels calculated for all records

Elliott Wave analysis for all timeframes

Ready for AI trading algorithm implementation

## 📋 NEXT STEPS (Post-Backfill)

### 1. Deploy Stock Daily Function

cd cloud_function_daily_stocks
gcloud functions deploy stock-daily-fetcher \
  --runtime python310 \
  --trigger-http \
  --allow-unauthenticated \
  --region us-central1 \
  --project cryptobot-462709 \
  --memory 512MB \
  --timeout 540s

### 2. Create Stock Daily Scheduler

gcloud scheduler jobs create http stock-daily-fetch-job \
  --location us-central1 \
  --schedule "0 0 * * *" \
  --time-zone "America/New_York" \
  --uri "https://FUNCTION_URL" \
  --http-method POST \
  --project cryptobot-462709

### 3. Connect App to BigQuery

Update AIAlgoTradeHits.jsx to fetch real data from BigQuery

Replace mock data with live indicator values

Implement real-time updates via Cloud Functions

### 4. Integrate Advanced Charting

Add TradingView Lightweight Charts (already in dependencies)

Display candlestick charts with indicators

Show Fibonacci levels visually

Highlight Elliott Wave patterns

### 5. Implement AI Trading Algorithms

Use calculated indicators for buy/sell signals

Fibonacci-based entry/exit points

Elliott Wave pattern recognition

Multi-timeframe confirmation strategy

## 📊 CURRENT DATA STATUS

### Crypto Analysis Table

**Records:** 195,625

**Pairs:** 670

**Timeframe:** Daily

**Latest:** 2025-11-07

**Indicators:** Now includes ALL 67 fields (backfill in progress)

### Stock Analysis Table

**Records:** 35,987

**Symbols:** 97

**Timeframe:** 6 months daily

**Latest:** 2025-11-07

**Indicators:** Now includes ALL 67 fields (backfill in progress)

### Crypto Hourly Table

**Records:** 1,445

**Last Update:** 2025-11-01 (needs reactivation)

### Crypto 5-Minute Table

**Records:** 350

**Last Update:** 2025-10-29 (needs reactivation)

## 🛠️ MONITORING & MAINTENANCE

### Check Backfill Progress

python monitor_backfills.py

### View Logs

tail -f crypto_backfill_log.txt
tail -f stock_backfill_log.txt

### Check BigQuery Data

python check_bigquery_counts.py

### Restart Functions (if needed)

# Crypto functions
curl https://daily-crypto-fetcher-cnyn5l4u2a-uc.a.run.app
curl https://hourly-crypto-fetcher-cnyn5l4u2a-uc.a.run.app
curl https://fivemin-top10-fetcher-cnyn5l4u2a-uc.a.run.app

## 📁 PROJECT STRUCTURE

Trading/
├── stock-price-app/          # React app (deployed to Cloud Run)
│   ├── src/
│   │   ├── App.jsx            # Main app component
│   │   └── components/
│   │       └── AIAlgoTradeHits.jsx  # Trading dashboard with expand features
│   ├── Dockerfile
│   └── nginx.conf
│
├── cloud_function_daily/      # Crypto daily fetcher
├── cloud_function_hourly/     # Crypto hourly fetcher
├── cloud_function_5min/       # Crypto 5-min top gainers
├── cloud_function_daily_stocks/  # Stock daily fetcher (NEW)
│
├── backfill_crypto_indicators_complete.py  # Complete crypto backfill
├── backfill_stock_indicators.py            # Complete stock backfill
├── add_missing_crypto_fields.py            # Schema updater
├── monitor_backfills.py                    # Progress monitor
├── check_bigquery_counts.py                # Data verification
│
└── CLAUDE.md                  # Project documentation

## 🎯 COMPLETION CRITERIA

### ✅ Completed

[x] Schema parity between crypto and stock tables

[x] Backfill scripts with full indicators

[x] New AITrading app with expand feature

[x] Deployed to Cloud Run

[x] Stock daily function created

[x] Monitoring tools ready

### ⏳ In Progress

[ ] Crypto backfill (8-12 hours)

[ ] Stock backfill (2-4 hours)

### 📅 Pending Deployment

[ ] Stock daily Cloud Function

[ ] Stock daily scheduler

[ ] Connect app to live BigQuery data

[ ] Advanced charting integration

[ ] AI trading algorithm implementation

## 💰 COST ESTIMATE (Monthly)

Current Infrastructure:

Crypto Cloud Functions (3): ~$126/month

BigQuery Storage: ~$2/month

Cloud Schedulers (3): ~$0.30/month

Cloud Run (Trading App): ~$5/month

With Stock Function Added:

Stock Cloud Function: ~$4/month

Stock Scheduler: ~$0.10/month

Total Estimated: ~$137/month

## 🔐 SECURITY NOTES

All Cloud Functions require authentication setup

BigQuery uses service account credentials

Cloud Run app is publicly accessible (as designed)

API keys and credentials managed via GCP

## 📞 SUPPORT & DOCUMENTATION

**GCP Project:** cryptobot-462709

**Region:** us-central1 (Iowa)

**Dataset:** crypto_trading_data

**App URL:** https://crypto-trading-app-252370699783.us-central1.run.app

**Documentation:** See CLAUDE.md for detailed technical specs

Next Update: When backfills complete (estimated 8-12 hours)