# Data Issues Report

Generated: 2025-11-18 02:06 UTC

Project: cryptobot-462709

Dataset: crypto_trading_data

________________________________________________________________________________

## Executive Summary

Status: ⚠️ CRITICAL DATA ISSUES FOUND

✅ 1 of 6 tables collecting data actively (crypto 5-min)

⚠️ 2 of 6 tables have stale data (crypto/stock daily and hourly)

❌ 3 of 6 tables are completely empty (stock hourly and 5-min)

Root Cause: Schedulers may be failing OR data source APIs have issues

________________________________________________________________________________

## Detailed Status by Table

### 1. crypto_analysis (Daily) ⚠️ STALE

Records: 196,231

Symbols: 678 crypto pairs

Latest Data: 2025-11-09 (9 days old)

Issue: No data collected in last 7 days

Scheduler: daily-crypto-fetch-job (0 0   *) - May be failing

### 2. crypto_hourly_data ⚠️ STALE

Records: 5,244

Symbols: 685 crypto pairs

Latest Data: 2025-11-15 06:00 (2.8 days old)

Recent Activity:

- Nov 15: 497 records

- Nov 14: 1,704 records

- Nov 13: 1,598 records

Issue: Stopped collecting after Nov 15

Scheduler: hourly-crypto-fetch-job (0    ) - May be failing

### 3. crypto_5min_top10_gainers ✅ ACTIVE

Records: 34,636

Symbols: 71 pairs

Latest Data: 2025-11-18 02:05 (1 minute ago!)

Status: ✅ Working perfectly

Scheduler: fivemin-top10-fetch-job (/5    *) - Working

### 4. stock_analysis (Daily) ⚠️ STALE

Records: 35,987

Symbols: 97 stocks

Latest Data: 2025-11-07 (11 days old)

Issue: No data in last 7 days

Scheduler: stock-daily-fetch-job (0 0   *) - May be failing

### 5. stock_hourly_data ❌ EMPTY

Records: 0

Symbols: 0

Latest Data: None

Issue: Table never populated OR scheduler never ran

Scheduler: stock-hourly-fetch-job (0    ) - Not working

### 6. stock_5min_top10_gainers ❌ EMPTY

Records: 0

Symbols: 0

Latest Data: None

Issue: Table never populated OR scheduler never ran

Scheduler: stock-5min-fetch-job (/5    *) - Not working

________________________________________________________________________________

## Issues Identified

### Issue #1: Scheduler Failures

Affected: Daily/Hourly for both crypto and stocks

Possible Causes:

Cloud Function timeout (540s may not be enough for all symbols)

API rate limiting from Kraken/stock data source

Memory issues (512MB may be insufficient)

Network/connectivity problems

Authentication failures

Action: Check Cloud Function logs for errors

### Issue #2: Stock Data Never Initialized

Affected: stock_hourly_data, stock_5min_top10_gainers

Possible Causes:

Cloud Functions never successfully ran

No stock data source configured (need Massive.com?)

Functions deployed but pointing to wrong tables

API credentials missing/expired

Action: Verify stock data source and credentials

### Issue #3: Data Source Reliability

Observation: Only 5-min crypto collecting consistently

Possible Causes:

Free tier API limits hit for daily/hourly

Kraken API changed/deprecated endpoints

Different data sources for different timeframes

Action: Consider Massive.com for reliable feeds

________________________________________________________________________________

## Immediate Actions Required

### Before Migration:

#### 1. Check Cloud Function Logs (PRIORITY)

# Check for errors in each function
gcloud functions logs read daily-crypto-fetcher --limit=50
gcloud functions logs read hourly-crypto-fetcher --limit=50
gcloud functions logs read stock-daily-fetcher --limit=50
gcloud functions logs read stock-hourly-fetcher --limit=50
gcloud functions logs read stock-5min-fetcher --limit=50

#### 2. Manually Trigger Functions

# Test if functions work when triggered manually
gcloud scheduler jobs run daily-crypto-fetch-job
gcloud scheduler jobs run stock-daily-fetch-job
# Wait 2-3 minutes, then check logs and tables

#### 3. Verify Stock Data Source

Check if stock API credentials are configured

Verify stock data source is accessible

May need Massive.com subscription for stocks

________________________________________________________________________________

## Migration Plan (Adjusted)

### Option A: Migrate Now (Accept Data Gaps)

Pros:

Get clean table structure in place

Fix Smart Search immediately

Can backfill data later

Cons:

Will still have data gaps until source fixed

May waste time if functions still failing

### Option B: Fix Data First, Then Migrate (RECOMMENDED)

Pros:

Verify schedulers working before migration

Ensure clean data flowing

Migration happens with confidence

Cons:

Smart Search won't work until migration complete

Takes more time

________________________________________________________________________________

## Recommendations

### Immediate (Next 1 Hour):

✅ Check Cloud Function logs for all 6 functions

✅ Identify which functions are failing and why

✅ Fix function errors (timeout, memory, API issues)

✅ Manually trigger all functions to test

### Short Term (Today):

Get at least crypto daily/hourly working again

Investigate stock data source requirements

Consider Massive.com trial for stock data

Once 1-2 functions collecting data → Proceed with migration

### Long Term (This Week):

Subscribe to Massive.com for reliable data feeds

Complete table migration

Set up monitoring/alerts for data staleness

Backfill any missing historical data

________________________________________________________________________________

## Data for Smart Search (Current State)

What Works Now:

✅ Crypto 5-min queries (fresh data)

⚠️ Crypto hourly queries (2.8 days old - acceptable for testing)

What Doesn't Work:

❌ Crypto daily queries (9 days old - too stale)

❌ Stock daily queries (11 days old - too stale)

❌ Stock hourly queries (no data)

❌ Stock 5-min queries (no data)

Impact on Smart Search:

"Netflix", "Tesla" → 0 results (stock tables stale/empty)

"Bitcoin" → 0 results for daily (stale), OK for hourly/5-min

"5 minute top gainers crypto" → Works!

"daily oversold stocks" → 0 results (stale data)

________________________________________________________________________________

## Next Steps - Your Decision

Path A: Investigate & Fix Data Collection First

I check all Cloud Function logs

Identify and fix failing functions

Verify data flowing again

Then proceed with migration

Path B: Migrate Tables Now, Fix Data Later

Create new tables with correct names

Update all code to use new names

Deploy everything

Then troubleshoot data collection

Which path do you prefer?

Say "Path A" to fix data first

Say "Path B" to migrate now and fix data after

I recommend Path A - let's get the data pipelines healthy before migrating.