# Table Renaming & Reorganization Strategy

## Current State Assessment

### Existing Tables (10 total)

Raw Data Tables (6):

crypto_analysis → Should be daily_crypto

crypto_hourly_data → Should be hourly_crypto

crypto_5min_top10_gainers → Should be 5min_crypto

stock_analysis → Should be daily_stock

stock_hourly_data → Should be hourly_stock

stock_5min_top10_gainers → Should be 5min_stock

System Tables (4):

users - User accounts (keep as-is)

search_history - NLP search logs (keep as-is)

user_trades - Trade tracking (keep as-is)

trading_sessions - Session tracking (keep as-is)

### Cloud Functions (6)

daily-crypto-fetcher → Writes to crypto_analysis

hourly-crypto-fetcher → Writes to crypto_hourly_data

fivemin-top10-fetcher → Writes to crypto_5min_top10_gainers

stock-daily-fetcher → Writes to stock_analysis

stock-hourly-fetcher → Writes to stock_hourly_data

stock-5min-fetcher → Writes to stock_5min_top10_gainers

### Cloud Schedulers (6)

daily-crypto-fetch-job → Triggers daily-crypto-fetcher (0 0   *)

hourly-crypto-fetch-job → Triggers hourly-crypto-fetcher (0    )

fivemin-top10-fetch-job → Triggers fivemin-top10-fetcher (/5    *)

stock-daily-fetch-job → Triggers stock-daily-fetcher (0 0   *)

stock-hourly-fetch-job → Triggers stock-hourly-fetcher (0    )

stock-5min-fetch-job → Triggers stock-5min-fetcher (/5    *)

________________________________________________________________________________

## Proposed Architecture

### Phase 1: Raw Data Tables (Rename existing)

Store OHLC + basic indicators from data sources.

Naming Convention: {timeframe}_{market}

daily_crypto - Daily OHLC for all crypto pairs

hourly_crypto - Hourly OHLC for all crypto pairs

5min_crypto - 5-minute OHLC for top gainers

daily_stock - Daily OHLC for all stocks

hourly_stock - Hourly OHLC for all stocks

5min_stock - 5-minute OHLC for top gainers

Fields: symbol/pair, datetime, open, high, low, close, volume, basic indicators (RSI, MACD, ADX, ROC, SMAs)

### Phase 2: Analysis Tables (Create new - Future)

Derived tables with advanced analysis and patterns.

Naming Convention: {timeframe}_{market}_analysis

daily_crypto_analysis - Advanced analysis on daily crypto

hourly_crypto_analysis - Advanced analysis on hourly crypto

5min_crypto_analysis - Advanced analysis on 5-min crypto

daily_stock_analysis - Advanced analysis on daily stocks

hourly_stock_analysis - Advanced analysis on hourly stocks

5min_stock_analysis - Advanced analysis on 5-min stocks

Additional Fields (Future):

Elliott Wave patterns

Fibonacci levels

Support/Resistance zones

Chart patterns (head & shoulders, triangles, etc.)

Supply/Demand zones

AI predictions

Sentiment scores

________________________________________________________________________________

## Implementation Plan

### Step 1: Create New Tables with Correct Names

-- Copy existing tables to new names
CREATE TABLE `cryptobot-462709.crypto_trading_data.daily_crypto`
AS SELECT * FROM `cryptobot-462709.crypto_trading_data.crypto_analysis`;

CREATE TABLE `cryptobot-462709.crypto_trading_data.hourly_crypto`
AS SELECT * FROM `cryptobot-462709.crypto_trading_data.crypto_hourly_data`;

CREATE TABLE `cryptobot-462709.crypto_trading_data.5min_crypto`
AS SELECT * FROM `cryptobot-462709.crypto_trading_data.crypto_5min_top10_gainers`;

CREATE TABLE `cryptobot-462709.crypto_trading_data.daily_stock`
AS SELECT * FROM `cryptobot-462709.crypto_trading_data.stock_analysis`;

CREATE TABLE `cryptobot-462709.crypto_trading_data.hourly_stock`
AS SELECT * FROM `cryptobot-462709.crypto_trading_data.stock_hourly_data`;

CREATE TABLE `cryptobot-462709.crypto_trading_data.5min_stock`
AS SELECT * FROM `cryptobot-462709.crypto_trading_data.stock_5min_top10_gainers`;

### Step 2: Update Cloud Functions

Update table references in all 6 Cloud Functions:

Files to modify:

cloud_function_daily/main.py → Change crypto_analysis to daily_crypto

cloud_function_hourly/main.py → Change crypto_hourly_data to hourly_crypto

cloud_function_5min/main.py → Change crypto_5min_top10_gainers to 5min_crypto

cloud_function_daily_stocks/main.py → Change stock_analysis to daily_stock

cloud_function_stocks_hourly/main.py → Change stock_hourly_data to hourly_stock

cloud_function_stocks_5min/main.py → Change stock_5min_top10_gainers to 5min_stock

### Step 3: Update NLP Query Engine

Update cloud_function_api/nlp_query_engine.py:

def _select_table(self, market_type, timeframe):
    """Select appropriate table"""
    # NEW naming convention: {timeframe}_{market}
    table_name = f"{timeframe}_{market_type}"
    return f"`{self.project_id}.{self.dataset_id}.{table_name}`"

Update timeframe mapping:

self.timeframe_keywords = {
    'hourly': 'hourly',
    'hour': 'hourly',
    '1h': 'hourly',
    'daily': 'daily',
    'day': 'daily',
    '1d': 'daily',
    '5-minute': '5min',
    '5min': '5min',
    '5m': '5min',
    '5 minute': '5min',
}

### Step 4: Update Frontend API Service

Update stock-price-app/src/services/marketData.js to use new table names.

### Step 5: Deploy All Changes

Deploy all 6 Cloud Functions

Deploy updated trading-api

Verify schedulers are triggering correctly

Monitor data ingestion for 1 hour

### Step 6: Verify Data Flow

Check all 6 tables have recent data

Test NLP queries against new tables

Verify charts display correctly

Test Smart Search functionality

### Step 7: Cleanup (After verification)

Once everything works for 24-48 hours:

DROP TABLE `cryptobot-462709.crypto_trading_data.crypto_analysis`;
DROP TABLE `cryptobot-462709.crypto_trading_data.crypto_hourly_data`;
DROP TABLE `cryptobot-462709.crypto_trading_data.crypto_5min_top10_gainers`;
DROP TABLE `cryptobot-462709.crypto_trading_data.stock_analysis`;
DROP TABLE `cryptobot-462709.crypto_trading_data.stock_hourly_data`;
DROP TABLE `cryptobot-462709.crypto_trading_data.stock_5min_top10_gainers`;

________________________________________________________________________________

## Data Status Check

### Current Data Availability:

Crypto Tables:

crypto_analysis (daily): 196,231 records, latest: 2025-11-09 ⚠️ STALE

crypto_hourly_data: 5,244 records, latest: 2025-11-15 06:00 ⚠️ STALE

crypto_5min_top10_gainers: 34,440 records, latest: 2025-11-18 01:30 ✓ ACTIVE

Stock Tables:

stock_analysis (daily): 35,987 records, latest: TBD

stock_hourly_data: Active

stock_5min_top10_gainers: Active

Issue: Daily and hourly crypto schedulers may not be running. Need to verify.

________________________________________________________________________________

## Rollout Timeline

Day 1 (Today):

✓ Create strategy document

Create new tables with correct names

Update NLP engine

Deploy trading-api

Day 1-2:

Update all 6 Cloud Functions

Deploy all functions

Verify schedulers triggering

Monitor data ingestion

Day 2-3:

Test Smart Search extensively

Verify all timeframes working

Document any data gaps

Day 4-5:

Address data quality issues with Massive.com

Optimize queries

Fine-tune indicators

Week 2+:

Design analysis table schemas

Implement advanced patterns

Add AI predictions

________________________________________________________________________________

## Risk Mitigation

Data Loss Prevention: Copy tables before renaming (using CREATE TABLE AS SELECT)

Dual Running: Keep old tables active during transition period

Rollback Plan: Can revert NLP engine to old table names if issues arise

Monitoring: Check data counts every hour during first 24 hours

Backup: Old tables remain until confirmed new tables working perfectly

________________________________________________________________________________

## Success Criteria

✓ All 6 schedulers running without errors

✓ Data flowing into all 6 new tables

✓ NLP queries returning results

✓ Smart Search working with all combinations:

- Daily/Hourly/5min × Crypto/Stock × Various filters

✓ Charts displaying correctly for all timeframes

✓ No data gaps or missing records

________________________________________________________________________________

## Next Steps

Approve this strategy

Execute table creation

Update and deploy Cloud Functions

Test Smart Search

Address data quality with Massive.com subscription

Design analysis table schemas for Phase 2